# Action Plan

## General Strategies

- Establish a cross-functional task force spanning quality, procurement, production, and compliance to coordinate decisions and track execution.

- Prioritize patient safety, product quality, and FDA compliance in all supply chain decisions.

- Use dual-track mitigation for critical suppliers: pursue supplier remediation while qualifying contingency or parallel sources.

- Strengthen end-to-end traceability, documentation, and incoming material controls across affected components.

- Set weekly governance reviews with named owners, milestones, risk status, and escalation triggers.

## Immediate Actions

- Validate all current BIND567 batches and intensify testing of incoming materials to reduce defect risk.

- Escalate the BIND567 issue with EcoSupply and request a formal root-cause analysis and recovery timeline.

- Launch an immediate audit of PrimeLogistics processes for COMP042, with special focus on shipment delays, lot mismatches, and missing documentation.

- Document all traceability gaps and corrective actions for COMP042 to support internal oversight and potential FDA review.

- Engage the COMP043 supplier on urgent GMP remediation, including corrective actions for cleanroom and contamination-control practices.

- Begin contingency outreach to pre-vetted or niche-capable alternative suppliers for BIND567 and COMP043.

- Assign clear owners for each workstream and issue an end-of-day summary with deadlines and reporting expectations.

## Short-Term Actions (1-3 weeks)

- Qualify and, where feasible, onboard alternative or secondary suppliers for at-risk components.

- Implement tighter incoming inspection criteria and batch-release controls for BIND567.

- Complete the traceability discrepancy report for COMP042 and align corrective actions with production and compliance teams.

- Assess whether PrimeLogistics requires remediation, replacement, or tighter contractual controls.

- Monitor the COMP043 supplier against a defined remediation timeline and verify GMP improvements through documented evidence.

- Rebalance production schedules and inventory allocation to reduce disruption to other product lines during stockouts or delayed deliveries.

- Hold weekly cross-functional review meetings to evaluate progress, remove blockers, and escalate unresolved risks.

## Ongoing Actions

- Maintain weekly status reporting on supplier performance, quality deviations, traceability issues, and production impact.

- Continue supplier risk monitoring with periodic reviews of GMP compliance, delivery reliability, and raw material quality.

- Keep FDA-readiness documentation current, including issue logs, corrective actions, and evidence of proactive mitigation.

- Regularly review contingency sourcing capacity and update approved supplier lists for critical components.

- Track lessons learned and convert them into stronger supply chain controls, escalation protocols, and quality assurance standards.